MOTOMAP

India's First Intelligent Motorcycle Knowledge Platform

PRODUCT REQUIREMENTS DOCUMENT  ·  v1.0

May 2026  ·  Confidential

| Market India — World's #1 Two-Wheeler Market | Model Freemium + Marketplace + B2B | Stage Pre-seed · MVP Build |
| --- | --- | --- |

# 1. The Problem

When a rider notices something unusual on their bike — a disconnected pipe, an unfamiliar noise, a warning light — they have no fast, reliable, model-specific resource to turn to. The current journey looks like this:

- Google search returns generic results, not specific to their bike model or year

- AI search gives possibilities but no definitive answer or safety guidance

- Reddit and Facebook forums require posting and waiting — sometimes days — for a response

- YouTube videos may cover the general topic but not their exact variant

- Workshop manuals exist but are dense, technical, and hard to navigate

The Core Problem "I see something wrong with my bike. I don't know what it is, whether it's dangerous, or what to do next — and finding answers takes too long and requires too much filtering."

This is compounded by the fact that Indian two-wheelers — Hero, Bajaj, TVS, Royal Enfield, KTM — are severely underserved by existing diagnostic and knowledge platforms, which are built primarily for Western premium motorcycle brands.

# 2. Market Opportunity

India is the largest two-wheeler market in the world, representing a uniquely underserved opportunity for a structured motorcycle knowledge and diagnostic platform.

| Metric | Detail |
| --- | --- |
| Annual two-wheeler sales | 20M+ units per year in India |
| Active registered two-wheelers | 200M+ on Indian roads |
| Primary target states | Tamil Nadu, Karnataka, Maharashtra, UP, Telangana |
| Enthusiast communities | RE Owners Club, KTM India, Apache Owners — millions of members |
| Unorganised service sector | ~85% of two-wheeler servicing is at local, unbranded garages |
| Vernacular potential | Tamil, Hindi, Telugu versions can 3x addressable user base |

The core pain point — riders being overcharged or misled at unorganised service centres because they don't know what's wrong — represents a trust gap that a credible knowledge platform can fill and monetise.

# 3. Competitive Landscape

| Product | Type | Strength | Gap |
| --- | --- | --- | --- |
| MotoDoctor | AI Diagnosis App | Photo-based diagnosis, mechanic booking | Not India-focused, no anatomy maps |
| Motorcycle Manuals | Manual Library | 3,300+ manuals | Dense, hard to navigate, no AI layer |
| TOPDON TopScan | OBD Hardware | Deep system scanning | Needs hardware, premium brands only |
| Reddit / Facebook Groups | Community Forums | Real answers from real riders | Slow, unstructured, no safety triage |
| Motomap (this product) | Full-stack Platform | India-first, visual anatomy, AI + community, open content | — |

Key Differentiator No existing product combines model-specific interactive anatomy maps, AI-powered safety triage, and an open community content layer for Indian motorcycles. That is the gap Motomap fills.

# 4. Product Vision

Motomap is India's first structured motorcycle knowledge and diagnostic platform — a Wikipedia meets iFixit meets Stack Overflow, built specifically for Indian two-wheelers. Every rider, whether a daily commuter on a Hero Splendor or an enthusiast on a Royal Enfield Meteor, gets instant, trusted, model-specific answers about their bike.

## 4.1 The Three Core Pillars

Pillar 1 — Bike Anatomy Explorer

The most differentiated feature in the market. Select your exact bike model and year. Get an interactive visual map of every part and system. Tap any component to see:

- What the part is and what it does

- What happens if it fails, disconnects, or degrades

- Risk level: SAFE / RIDE CAUTIOUSLY / STOP IMMEDIATELY

- Quick fix you can attempt yourself vs. mechanic required

- Estimated cost at a local service centre (city-adjusted)

- Which other parts it connects to — the anatomy graph

The underlying data model treats each bike as a graph of physical connections between parts. This enables downstream features like fault propagation logic: "If this hose fails, these three other systems are affected."

Pillar 2 — Snap & Diagnose

Upload a photo of an issue — an unknown pipe, a crack, a warning light, a fluid leak. The AI returns a structured diagnosis:

- Identified part name + confidence score

- Most likely issue based on visual and context

- Risk level with safety guidance (safe to ride / distance limit / stop)

- Recommended next action: quick fix, monitor, or mechanic immediately

This directly solves the founding pain point: the disconnected breather hose problem that inspired this product.

Pillar 3 — DIY Garage

Step-by-step guides for maintaining and servicing your specific bike model:

- Oil change, chain cleaning, air filter replacement, brake pads, coolant

- Photo and video format — no walls of text

- Difficulty rating: Beginner / Intermediate / Advanced

- Tools required list + estimated time + cost

- Community-rated quality scores on every guide

# 5. Open Content Model

Motomap's content database is community-contributed and expert-reviewed — an open contribution model with a structured quality gate. This is the strategic answer to the data problem: there are 200+ actively ridden bike models in India. No single team can document them all. The community can.

The philosophical model is Wikipedia + iFixit: anyone can contribute, but nothing goes live without passing an expert review layer. The content is open and credited; the platform is proprietary.

## 5.1 Contributor Tiers

| Tier | Who | Permissions |
| --- | --- | --- |
| Rider | Any registered user | Submit part entries, flag errors, add photos |
| Verified Enthusiast | 50+ approved contributions | Edit existing entries, suggest DIY guides |
| Expert Reviewer | Mechanics, engineers, certified contributors | Approve/reject submissions, mark entries verified |
| Brand Official | TVS, RE, Bajaj, KTM accounts | Submit manufacturer-accurate data, verified badge |

## 5.2 What People Can Contribute

- Part entries: name, function, photo, failure consequences, risk level, fix

- DIY guides: step-by-step, photos/video, tools, difficulty rating

- Bike anatomy maps: full labeled diagrams for models not yet on the platform

- Corrections: model-year variations, updated pricing, regional differences

- Translations: Tamil, Hindi, Telugu versions of existing entries

## 5.3 Contribution Incentives

- Public contributor profile with approved contribution count

- Badges: "Apache RTR Expert", "RE Classic Specialist", etc.

- Top contributors featured on platform home page

- Expert Reviewers get free verified mechanic listing in the finder

- Revenue share / free premium access for top contributors (Phase 2)

## 5.4 Safety Governance Rules

Non-negotiable Safety Layer Every risk level tag (SAFE / RIDE CAUTIOUSLY / STOP IMMEDIATELY) requires Expert Reviewer sign-off before publication. No community submission can override a manufacturer safety specification. Snap & Diagnose outputs include a confidence threshold — low-confidence results surface a "consult a mechanic" prompt, never a definitive safety call.

# 6. Technical Architecture

## 6.1 The Four Systems

| System | Users | Function |
| --- | --- | --- |
| Rider App (React Native) | End riders | Browse anatomy maps, snap & diagnose, DIY guides, garage |
| Contributor Portal (Next.js web) | Community contributors | Submit entries, upload photos, manage submissions |
| Review Dashboard (Next.js web) | Expert reviewers | Review queue, approve/reject, version history |
| Admin Backend | Ops team | Moderation, analytics, user management, governance |

## 6.2 Full Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Mobile App | React Native (Expo) | Single codebase Android + iOS; Android priority for Indian market |
| Web Portals | Next.js | SSR for SEO on public content; contributor + review dashboards |
| Backend API | FastAPI (Python) | Async, fast, great for image handling and AI integrations |
| Primary Database | PostgreSQL | Structured data + JSONB for flexible part metadata + pgvector |
| Cache | Redis | Anatomy map caching, review queue state, rate limiting |
| File Storage | Cloudflare R2 | Part photos, DIY images, user uploads — CDN built in |
| Search | PostgreSQL FTS → Typesense | Native FTS to start; Typesense for fuzzy/semantic search at scale |
| AI Diagnosis | Claude API (Anthropic) | Vision model for snap & diagnose; structured JSON output |
| Semantic Search | pgvector | Embed part descriptions; "pipe near air filter" finds "breather hose" |
| Auth | Clerk / Supabase Auth | Social login for riders; RBAC for contributor tiers |
| Hosting (early) | Railway / Render | Managed PostgreSQL + Redis + FastAPI; zero DevOps overhead |
| Hosting (scale) | AWS ECS + RDS | Migrate at meaningful traffic; read replicas + CloudFront CDN |

## 6.3 Core Database Entities

The data model treats each motorcycle as a graph of physical connections between parts. The key entities are:

- Bike — make, model, year range, variant, engine spec

- Part — name, category, function, failure consequences, risk level, fix, photos, version history, connected_to[] (graph edges to other Part IDs)

- DIYGuide — title, bike_id, part_id, difficulty, steps[], tools_required[], contributor_id

- Contribution — type, submitted_by, status (PENDING/IN_REVIEW/APPROVED/REJECTED), reviewer_id, diff

- User — role, contribution_count, approved_count, badges[], bike_garage[]

Version history on every Part entry is append-only. Old data is never deleted — model-year variations are preserved as timestamped versions. This handles the case where a 2019 model has different part routing than the 2022 variant.

## 6.4 AI Diagnosis — Prompt Architecture

The Snap & Diagnose feature calls the Claude API with the following structured prompt pattern:

- System context: bike make, model, year, known parts graph for that bike

- User input: uploaded photo + natural language description

- Output: JSON with part_name, confidence, risk_level, safe_to_ride, reason, quick_fix, needs_mechanic

Low-confidence results (below threshold) never return a definitive safety call — they surface a "confidence too low — consult a mechanic" response. As diagnosis volume grows, the dataset is used to fine-tune a specialist vision model.

# 7. Monetisation Strategy

| Revenue Stream | Model | Phase | Est. Potential |
| --- | --- | --- | --- |
| Freemium App | Free anatomy + basic diagnosis; paid for full DIY library | Day 1 | Core monetisation |
| Mechanic Partnerships | Featured listings + lead gen for service centres | Phase 2 | High volume, recurring |
| Spare Parts Affiliate | Boodmo, Amazon affiliate links from part pages | Phase 2 | Passive, scales with content |
| B2B Brand Deals | TVS, RE, Bajaj pay for official content integration | Phase 3 | High value, strategic |
| Insurance Referral | Acko, Turtlemint partnership for bike insurance | Phase 3 | High margin referral fee |

# 8. Go-to-Market Strategy

## Phase 1 — Validate (Month 1–3)

Build a lean web app for 5 popular bikes. Validate the anatomy explorer concept before investing in the full mobile app.

- Target bikes: Bajaj Pulsar 150, TVS Apache RTR 160, Royal Enfield Classic 350, Hero Splendor+, KTM Duke 200

- Features: Anatomy Explorer + Snap & Diagnose only

- Seed in: RE Owners Club Facebook groups, r/IndianBikers, KTM India communities, Chennai and Bangalore bike forums

- Metrics to track: DAU, retention D7/D30, which bikes get most queries, which parts are searched most

## Phase 2 — Community (Month 4–8)

- Launch DIY guides and community contribution layer

- Tamil and Hindi UI strings

- React Native Android app

- Mechanic finder (basic verified directory) in Chennai, Bangalore, Hyderabad

- Offline mode for anatomy maps — critical for low-connectivity use

## Phase 3 — Platform (Month 9+)

- Full bike catalogue via community contributions

- B2B brand partnership program

- Spare parts affiliate integration

- Fine-tuned specialist diagnosis model

- iOS app

- API for third-party integrations

# 9. Build Approach

## 9.1 AI-Assisted Development

The entire platform will be built using Anthropic's agentic development tools, enabling a lean founding team to move at startup speed without a large engineering headcount.

| Tool | Role | Usage in This Project |
| --- | --- | --- |
| Claude Code | Primary developer | Scaffold backend, database schema, API routes, React Native app, AI integrations, CI/CD |
| Claude Cowork | Knowledge work layer | Process bike manuals into seed data, write contributor guidelines, draft content templates, organise research |
| Claude API | In-product AI | Snap & Diagnose vision model, semantic search embeddings, structured JSON diagnosis output |

## 9.2 Build Sequence

Content first, app second. The anatomy explorer is empty without data. Seed 3 bikes manually before writing a line of app code.

| Week | Focus | Deliverables |
| --- | --- | --- |
| 1–2 | Foundation | PostgreSQL schema, FastAPI scaffold, auth, CLAUDE.md project brief |
| 3–6 | Core Features | Anatomy Explorer API, Contributor Portal, Review Dashboard, React Native shell |
| 7–10 | AI + Polish | Claude API integration for diagnosis, semantic search, image upload, offline mode |
| 11–12 | Launch Prep | Testing, bug fixes, CI/CD, landing page, expert reviewer outreach |

## 9.3 Team Required

| Role | Responsibility |
| --- | --- |
| Co-founder (Technical) | Architecture decisions, Claude Code direction, code review, deployment |
| Co-founder (Product/Design) | UI/UX, agency design leverage, contributor UX, brand |
| Content Lead (hire/contract) | Source service manuals, seed initial bike data for 5 bikes |
| Expert Reviewers x10-15 | Volunteer mechanics and enthusiasts; recruited from YouTube and bike clubs |

# 10. Key Risks & Mitigations

| Risk | Description | Mitigation |
| --- | --- | --- |
| Parts data accuracy | Wrong anatomy data could mislead riders dangerously | Mandatory Expert Reviewer sign-off on all safety-tagged content; version history; manufacturer conflict labelling |
| AI diagnosis errors | Incorrect risk level could cause an accident | Confidence thresholds; low-confidence triggers mechanic prompt; no definitive safety call below threshold |
| Content at scale | 200+ Indian bike models; team can't build alone | Open contribution model; community incentives; start with 5 high-volume models and expand organically |
| Expert reviewer quality | Volunteer reviewers may be inconsistent | Structured review rubric; senior reviewer tier for safety-critical entries; reviewer track record scoring |
| Community trust | Riders need to trust this more than their mechanic | Conservative safety triage; official brand integrations as trust signals; transparent contributor credentials |

# 11. First Claude Code Session — Prompt Sequence

The following is the ordered prompt workflow to kick off the build with Claude Code. Run these sequentially in a new Claude Code terminal session against a clean project directory.

## Session 1: Project Init & Database

| # | Prompt |
| --- | --- |
| 1 | Create a new FastAPI project called 'motomap-api'. Set up the folder structure with: app/models, app/routes, app/services, app/schemas, alembic for migrations, tests/, and a docker-compose.yml with PostgreSQL 15 and Redis. Install dependencies: fastapi, sqlalchemy, alembic, psycopg2-binary, redis, python-jose, passlib, python-multipart, pgvector. Generate a CLAUDE.md that describes this project's architecture. |
| 2 | Create SQLAlchemy models for: Bike (make, model, year_start, year_end, variant, engine_cc, fuel_type), Part (name, category, description, function, failure_consequences, risk_level enum SAFE/CAUTION/STOP, diy_fixable, quick_fix, mechanic_required, cost_min, cost_max, verified, bike_id FK), PartConnection (from_part_id, to_part_id — the anatomy graph), DIYGuide (title, difficulty enum, time_minutes, tools_required JSON, bike_id, part_id, verified), GuideStep (guide_id, step_number, instruction, photo_url), Contribution (type, status enum, submitted_by, reviewer_id, content_diff JSON), User (email, hashed_password, role enum RIDER/ENTHUSIAST/EXPERT/BRAND/ADMIN, contribution_count, approved_count). Generate Alembic migration for all models. |
| 3 | Create FastAPI route files for: /bikes (list, get by id, search by make/model/year), /parts (list by bike, get by id, get connected parts), /diagnose (POST with image upload, calls Claude API vision model, returns structured diagnosis JSON), /contributions (submit, list pending, approve, reject), /guides (list by bike, get by id with steps), /users (register, login, get profile). Add JWT authentication middleware. Use Pydantic v2 schemas for all request/response models. |

## Session 2: AI Integration

| # | Prompt |
| --- | --- |
| 4 | Create app/services/diagnosis.py. It should: accept a bike_id and image bytes, fetch the bike's parts list from the database, build a Claude API prompt with the parts context, call claude-sonnet-4-6 with the image as base64 and the parts context, parse the response into a DiagnosisResult schema with fields: part_name, confidence (0-1), description, risk_level, safe_to_ride (bool), reason, quick_fix, needs_mechanic. If confidence < 0.6, override safe_to_ride to null and add a low_confidence_warning field. |
| 5 | Add pgvector support. Create a part_embeddings table linked to parts. Write app/services/embeddings.py that: generates embeddings for each part's description+function text using the Anthropic embeddings API, stores them in part_embeddings, and exposes a semantic_search(query: str, bike_id: int) function that returns the top 5 most relevant parts. Add a /parts/search endpoint that uses semantic search when a query is provided. |

## Session 3: Seed Data

| # | Prompt |
| --- | --- |
| 6 | Create a seed data script seeds/bikes.py. Seed the following bikes with realistic data: (1) Bajaj Pulsar 150 2020-2023, (2) TVS Apache RTR 160 4V 2019-2023, (3) Royal Enfield Classic 350 2021-2023. For each bike, seed at least 15 key parts covering: fuel system, air intake, cooling, brakes, electrical, chain/sprocket, exhaust. For each part include realistic failure_consequences and a risk_level. Add at least 5 PartConnections per bike showing the anatomy graph relationships. |

## Session 4: Contributor Portal

| # | Prompt |
| --- | --- |
| 7 | Create a Next.js 14 app called motomap-contributor. Build these pages: /submit/part (form to submit a new Part entry with photo upload, bike selector, all part fields, markdown editor for failure consequences), /submit/guide (submit a DIY guide with step builder — add/reorder steps, each with photo upload and instruction text), /review/queue (expert dashboard showing pending contributions with diff view, approve/reject buttons, required notes on rejection), /profile (contributor stats, approved count, badges). Use Tailwind CSS. Connect to the FastAPI backend. |

Important: CLAUDE.md First Before starting Session 1, create a CLAUDE.md in the project root describing the full architecture — tech stack, database design, API conventions, coding standards. Claude Code reads this at the start of every session and uses it to maintain consistency across sessions.

# 12. Naming Considerations

The working name throughout this document is Motomap. Final naming has not been decided. Key criteria based on the founding team's preferences:

- Meaning-driven or descriptive — conveys what the product actually does

- Premium feel without being abstract or invented

- Works in both Indian and global contexts (long-term international expansion)

- Short, memorable, domain-available

Candidates to evaluate: Motomap, RideIQ, Pitlane, Torque, GarageIQ, BikeBase, RiderKnow.

Motomap · Product Requirements Document v1.0 · May 2026 · Confidential